# AT2 Development Journal Template

Use this journal to document your development progress.

| Date | Task |  | Description | Problem Encountered | Solution | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| 10/05 | Resource 1: user_inventory.csv column information |  | What column headings to give to food items | Separation of concerns with how detailed I plan to give the item inventory. Which item descriptions are most important | Focus on item ID, basic stock count, basic nutritional information | Commit 1 on feature-resource |
| 10/05 | Resource 2: user_intake_history.csv column information |  | What column headings to give to intake item columns | how can I give leeway with having to perfectly measure portions for food intake, and how can I account for meals which include multiple ingredients | Label measurable variables as estimations | Commit 2 on feature-resource |
| 10/05 | Resource 2: user_intake_history.csv column information handling multiple ingredient meals |  | User_intake_history.csv poorly handles meal inputs. | Recording what foods are used in one csv file can become complex. If user asks: “I had chicken, rice, and broccoli” or “spaghetti bolognaise” it may be simpler to input as a meal description and then further find out ingredients | A second file to simplify csv complexity of including meals. user_intake_history.csv = one row per eating event user_intake_items.csv = one or more rows describing what was inside that eating event support “Good enough now, more detail later.” So that “I had spag bog” and “I had 80g pasta, 125g beef mince, half a tin of tomatoes and 30g cheese” are usable | Commit 3 4 on feature-resource |
| 10/05 | Test/debug resource using stdio |  | Test current resource implementation using stdio using mcp inspector | Modules not found when importing .py files when running stdio.py. mcp inspector errors. | Used init files and folder structure setup. Deleting cashe | Successful merged feature-resource branch into main |
| Testing goals Goal; Meaning. The project can find files; Paths to CSV and text resources are correct. The CSV files can be read; Inventory and intake files load without crashing. The data shape is usable; Required columns exist. Resource responses are valid; MCP resources return clean strings/JSON. Errors are visible; Problems are written to logs. MCP Inspector can access resources; The server works from a real MCP client. test_paths.py Does the data directory exist? Does user_inventory.csv exist? Does user_intake_history.csv exist? Does user_intake_items.csv exist? Does the logs directory path point to logs? test_data_files.py user_inventory.csv should have stock_id user_inventory.csv should have food_item user_inventory.csv should have quantity/current amount fields user_intake_history.csv should have intake_id user_intake_history.csv should have date user_intake_history.csv should have meal_type user_intake_items.csv should have intake_id user_intake_items.csv should have food_item Project structure exists Resource data folder exists Log folder exists CSV files exist CSV files have headers CSV files have essential required columns Data descriptions file is not empty Evidence: Testing-resources branch, commit 1 test_grocery_service.py Function; What the test proves. read_csv_file(); CSVs become DataFrames. read_csv_file() missing file case; Missing files do not crash server logic. read_inventory(); Inventory data can load. read_intake_history(); Intake history data can load. read_intake_items(); Intake item data can load. df_to_records(); DataFrames become MCP-friendly lists. to_json(); Python objects become valid JSON strings. list_inventory_items(); Inventory can be returned. list_inventory_items(category=...); Category filtering works. list_inventory_items(low_stock_only=True); Low-stock filtering works. find_inventory_item(); Inventory search works. summarise_intake_day(); Intake summary returns expected structure. test_resource_payloads.py Can json.loads() parse it? Does it include resource name? Does it include source_file? Does it include row_count? Does it include rows? Is rows a list? When a resource returns inventory data, is it valid JSON? When a resource returns intake history, is it valid JSON? When a resource returns intake items, is it valid JSON? Are resource outputs consistent enough for an MCP client or LLM to use? test_logging_config.py configure_logging() can run safely the logs folder exists log files are created missing CSV files produce a warning log |
| 11/05 | Tool setup |  | Which tools are required for my purpose | Task is more complex than I originally thought and many basic tools are required first. Searching, reading, writing and summarizing user inventory and user intake basic and most important to start with. Start with only read tools | Start with most practical tools. Tool 1: search_inventory - Searches user_inventory.csv - Find food by name/category/location Tool 2: get_recent_intake - Searches user_inventory.csv - Find items that need replacing | Building up project in versions starting with version 1 which is read only tools. |
| 11/05 | Tool 1 – search_inventory.py |  | Create searching user inventory tool | Error occurring with mcp inspector showing that I have not made the pre-defined function code within my core/grocery_service.py setup. | Added the hidden search_inventory.py brain code inside core/grocery_service.py as def search inventory | Feature-tools branch tool 1 search inventory implemented and mcp inspector test passed |
| 11/05 | Tool 2: get_recent_intake |  | Create get recent intake tool | Mcp inspector wont connect to stdio server | Didn’t save the files and so the inspector wasn’t reading the updated code within grocery_service, mcp_tools/intake_tools.py and mcp_tools/register.py | Feature-tools branch tool 2 get recent intake implemented and tested |
| Calculates: meal_count item_count nutrition_totals missing_nutrition_counts Returns: structured dictionary of meals, items, and totals Does not: write to CSV estimate missing nutrition judge health quality recommend meals how updated intake_tools with get_daily_intake_summary and updated grocery_services evidence |  |  |  |  |  |  |
| 11/05 | Tool 3: get_daily_intake_summary | Create get_daily_intake_summary that can calculate the nutritional information within a day |  | Tool nutrition calculation not accurately accounting for all appropriate items | Updated grocery_service.py get_daily_intake_summary function to appropriate handle calculations | Feature-tools branch Commit tool 3 get daily intake summary implemented and tested |